## Slide 1: Innovation Processes and Governance

## Slide 2: Innovation Processes and Governance

## Slide 3: Overview
Effective innovation requires structured processes for managing the innovation lifecycle alongside governance frameworks that provide accountability, decision-making authority, and portfolio oversight. This document covers end-to-end innovation processes, governance structures, roles and responsibilities, and decision frameworks.

## Slide 4: End-to-End Innovation Process
Phase 1: Ideation & Discovery
Objective: Generate and capture innovation ideas aligned to strategic priorities
Key Activities:
Innovation challenges and campaigns
Customer research and ethnography (Design Thinking)
Technology scanning and trend analysis
Employee idea submission
Open innovation and partnerships
Voice of customer analysis
Inputs:
Strategic innovation areas/themes
Customer pain points and unmet needs
Market and technology trends
Competitive intelligence
Outputs:
Idea pipeline with initial screening
Problem statements
Opportunity areas
Initial business hypotheses
Governance Checkpoint: Idea screening against strategic fit and feasibility thresholds

## Slide 5
Phase 2: Concept Development & Scoping
Objective: Refine promising ideas into validated concepts with clear value propositions
Key Activities:
Customer empathy research
Value proposition design
Concept prototyping (low-fidelity)
Initial feasibility assessment
Preliminary market sizing
Stakeholder alignment
Inputs:
Selected ideas from screening
Customer research insights
Technology capabilities
Resource availability
Outputs:
Concept definition document
Value Proposition Canvas
Low-fidelity prototypes
Preliminary business case
Resource requirements estimate
Governance Checkpoint: Gate 1 - Concept Review
Strategic alignment confirmed
Customer value validated
Feasibility assessment acceptable
Resource commitment for next phase

## Slide 6
Phase 3: Business Case Development
Objective: Build comprehensive business case with validated market and financial projections
Key Activities:
Detailed market research and sizing
Competitive analysis
Financial modeling (NPV, IRR, payback)
Technical feasibility deep-dive
Risk assessment
MVP definition
Resource and timeline planning
Inputs:
Approved concept
Market data
Technical specifications
Cost estimates
Strategic priorities
Outputs:
Comprehensive business case
Business Model Canvas
MVP specification
Project plan with milestones
Risk register
Financial projections
Governance Checkpoint: Gate 2 - Business Case Approval
ROI meets investment thresholds
Market opportunity validated
Technical feasibility confirmed
Resources allocated
Go/No-Go decision for development

## Slide 7
Phase 4: Development & Validation
Objective: Build MVP, validate with customers, refine based on learning
Key Activities:
MVP development (Agile sprints)
Customer testing and feedback loops
Build-Measure-Learn cycles (Lean Startup)
Iterative refinement
Technical validation
Pilot preparation
Inputs:
Approved business case
MVP specifications
Development resources
Test customer cohorts
Outputs:
Validated MVP
Customer validation data
Refined product specifications
Updated business model (post-pivot if needed)
Pilot plan
Governance Checkpoint: Gate 3 - MVP Validation Review
Customer validation metrics met
Technical performance acceptable
Business model validated
Pivot or persevere decision
Approval for pilot/testing

## Slide 8
Phase 5: Testing & Piloting
Objective: Validate solution at scale in real-world conditions
Key Activities:
Pilot deployment
Customer onboarding and support
Performance monitoring
Issue resolution
Business metrics tracking
Scale readiness assessment
Inputs:
Validated MVP
Pilot customer cohort
Support infrastructure
Success criteria
Outputs:
Pilot results and learnings
Performance data
Customer satisfaction metrics
Refined business case with actual data
Launch plan
Governance Checkpoint: Gate 4 - Launch Decision
Pilot success criteria met
Scale economics validated
Launch readiness confirmed
Go-to-market strategy approved

## Slide 9
Phase 6: Launch & Scale
Objective: Full market launch and scaling to target segments
Key Activities:
Market launch execution
Sales and marketing campaigns
Customer acquisition
Operations scaling
Performance monitoring
Continuous improvement
Inputs:
Launch approval
Go-to-market plan
Scaled operations
Marketing assets
Outputs:
Market launch
Customer acquisition metrics
Revenue and growth tracking
Post-launch review
Roadmap for enhancements
Governance Checkpoint: Gate 5 - Post-Launch Review
Performance vs. business case
Lessons learned
Next phase investment decisions
Transition to business-as-usual or iteration

## Slide 10: Innovation Governance Framework
Governance Principles
Clear Decision Rights: Defined authority at each stage gate
Strategic Alignment: Innovation portfolio aligned to corporate strategy
Risk-Based Oversight: Governance rigor matches investment and risk level
Speed & Quality: Balance thorough review with speed to market
Transparency: Visible criteria, metrics, and decision rationale
Learning Culture: Celebrate intelligent failures and validated learning
Cultural Foundation: Effective governance requires psychological safety. See Building an innovation culture for WD-40's approach: Culture = Values + Behavior × Consistency. CEO Gary Ridge emphasizes that leadership must create the environment where people feel safe to explore.

## Slide 11
Governance Bodies
1. Innovation Steering Committee
Composition:
C-suite sponsor (Chair)
Business unit leaders
CTO/CIO or technology leader
CFO or financial representative
Chief Innovation Officer (if exists)
Responsibilities:
Set innovation strategy and priorities
Allocate innovation budget across portfolio
Stage-Gate approvals for major investments (typically Gate 2, 4, 5)
Portfolio reviews (quarterly)
Remove organizational blockers
Champion innovation culture
Meeting Cadence: Monthly for gate reviews, quarterly for portfolio reviews

## Slide 12
2. Innovation Review Board
Composition:
Innovation program leaders
Subject matter experts
Finance representative
Technology/R&D leaders
Responsibilities:
Gate 1 and Gate 3 approvals (smaller investments)
Detailed business case review
Technical and market feasibility assessment
Resource allocation recommendations
Monitor innovation pipeline health
Meeting Cadence: Bi-weekly or monthly

## Slide 13
3. Innovation Portfolio Office
Composition:
Portfolio manager
Program management team
Analytics/metrics lead
Innovation operations
Responsibilities:
Manage innovation pipeline and portfolio
Track metrics and KPIs
Prepare gate review materials
Coordinate cross-project dependencies
Maintain innovation roadmaps
Report on portfolio health
Process improvement
Ongoing Function: Continuous operations

## Slide 14
Decision Framework: Stage-Gate Criteria
Gate 1: Concept Review (Go/Kill/Hold/Recycle)
Must-Meet Criteria:
Aligns to strategic innovation themes
Addresses genuine customer need (validated)
Technically feasible (preliminary assessment)
No fatal flaws identified
Should-Meet Criteria (scoring):
Strategic importance (1-5)
Market attractiveness (1-5)
Competitive advantage potential (1-5)
Resource availability (1-5)
Organizational fit (1-5)
Threshold: Minimum score to proceed (e.g., 18/25)

## Slide 15
Gate 2: Business Case Approval (Go/Kill/Hold/Recycle)
Must-Meet Criteria:
NPV positive or meets strategic ROI threshold
Market opportunity sized and validated
Technical feasibility confirmed
Resources available and committed
Risks identified and acceptable
Aligns to portfolio strategy
Should-Meet Criteria (scoring):
Financial attractiveness (NPV, IRR, payback)
Strategic fit and importance
Competitive advantage sustainability
Technical feasibility and complexity
Market timing
Risk level (manageable)
Threshold: Weighted score based on investment size and strategic importance

## Slide 16
Gate 3: MVP Validation Review (Pivot/Persevere/Kill)
Must-Meet Criteria:
Customer validation metrics achieved (e.g., NPS, usage, satisfaction)
Technical performance acceptable
Core value proposition validated
Path to scale identified
Should-Meet Criteria:
Strength of customer validation signal
Magnitude of customer problem being solved
Willingness to pay validated
Unit economics promising
Competitive differentiation demonstrated
Decision Types:
Persevere: Continue as planned to pilot
Pivot: Change strategy based on learning (business model, customer segment, features)
Kill: Insufficient validation, stop investment

## Slide 17
Gate 4: Launch Decision (Go/Kill/Recycle)
Must-Meet Criteria:
Pilot success criteria achieved
Unit economics validated
Operational scalability confirmed
Go-to-market plan approved
Launch resources committed
Should-Meet Criteria:
Pilot customer satisfaction and retention
Revenue/growth trajectory
Market readiness
Competitive positioning
Risk mitigation adequacy

## Slide 18
Gate 5: Post-Launch Review (Scale/Optimize/Exit)
Criteria:
Performance vs. business case projections
Customer acquisition and retention
Revenue and profitability
Market share and competitive position
Strategic value delivered
Lessons learned captured
Decisions:
Scale: Increase investment for growth
Optimize: Improve performance before scaling
Exit: Sunset or divest

## Slide 19: Roles and Responsibilities (RACI)
RACI Matrix for Innovation Process
Key:
R = Responsible (does the work)
A = Accountable (final approval, one person)
C = Consulted (provides input)
I = Informed (kept updated)
Activity | Innovation Team | Innovation Portfolio Office | Review Board | Steering Committee | Business Unit | Finance | Technology
Ideation & Discovery | R | C | I | I | C | - | C
Concept Development | R | C | C | I | C | C | C
Gate 1 Review | C | R | A | I | C | C | C
Business Case Development | R | C | C | I | C | R | C
Gate 2 Review | C | R | C | A | C | C | C
MVP Development | R | C | C | I | C | I | R
Customer Validation | R | C | C | I | R | I | C
Gate 3 Review | C | R | A | I | C | C | C
Pilot Execution | R | C | C | I | R | I | C
Gate 4 Review | C | R | C | A | C | C | C
Launch & Scale | C | C | I | I | R | C | C
Gate 5 Review | C | R | C | A | R | C | C
Portfolio Management | I | R | C | A | I | C | I
Metrics & Reporting | C | R | I | I | I | C | I

## Slide 20
Key Role Descriptions
Innovation Team Lead
Accountable for project execution
Owns business case development
Leads cross-functional project team
Manages customer validation
Prepares gate review materials
Innovation Portfolio Manager
Manages overall innovation pipeline
Facilitates gate reviews
Tracks portfolio metrics
Coordinates resource allocation
Reports to governance bodies
Business Unit Sponsor
Champions innovation within business unit
Provides business context and strategy alignment
Commits resources
Ensures adoption and scaling
Accountable for business results post-launch
Steering Committee Sponsor
Executive champion for innovation program
Removes organizational barriers
Makes investment decisions
Holds teams accountable for results

## Slide 21: Portfolio Management
Portfolio Types
Three-Horizon Framework:
Horizon 1 (Core Business Innovation):
Incremental improvements to existing products/services
70% of innovation investment
Lower risk, shorter payback
Examples: Feature enhancements, process improvements
Horizon 2 (Adjacent Innovation):
New markets, customer segments, or business models
20% of innovation investment
Medium risk, medium timeframe
Examples: Market expansion, new channels
Horizon 3 (Transformational Innovation):
Breakthrough innovations, new industries
10% of innovation investment
High risk, long timeframe
Examples: Disruptive technology, new business models

## Slide 22
Portfolio Balancing
Dimensions to Balance:
Innovation Type: Incremental vs. Radical
Time Horizon: Short-term (0-2 years) vs. Long-term (3+ years)
Risk Profile: Low vs. High risk
Investment Size: Small bets vs. Big bets
Business Unit: Across divisions/units
Strategic Theme: Coverage of priority areas
Portfolio Review Questions:
Are we balancing short-term wins with long-term transformation?
Do we have enough high-potential projects in Horizon 2/3?
Are we over-invested in low-return incremental innovation?
Does the portfolio align to strategic priorities?
Are resources matched to highest-value opportunities?

## Slide 23
Resource Allocation
Dedicated Innovation Resources:
Innovation team members (full-time or rotation programs)
Innovation budget (separate from business-as-usual)
Innovation spaces/labs
Technology platforms and tools
Stage-Based Funding:
Gate 1 approval: Small funding for concept development
Gate 2 approval: Larger funding for MVP development
Gate 3 approval: Pilot funding
Gate 4 approval: Full launch investment
Options-Based Approach: Treat early-stage innovation as real options
Small investments to keep options open
Progressive commitment as uncertainty reduces
Kill options that don't validate

## Slide 24: Process Customization
Tailoring Governance Rigor
High Governance (Multi-gate, detailed reviews):
Large capital investments (>$5M)
Regulated industries
High strategic risk
Cross-business unit impact
Medium Governance (Streamlined gates):
Medium investments ($500K - $5M)
Moderate risk
Single business unit
Established market
Low Governance (Fast-track, delegated authority):
Small investments (<$500K)
Low risk
Incremental innovation
Rapid experimentation

## Slide 25
Agile Governance for Digital Innovation
Differences from Traditional Stage-Gate:
Continuous reviews vs. discrete gates
Incremental funding vs. full phase funding
Empowered teams vs. centralized control
Learning metrics vs. only financial metrics
Adaptive planning vs. fixed plans
Hybrid Approach:
Major gates for significant funding decisions (Gate 2, 4, 5)
Sprint reviews for continuous validation (within stages)
Delegated decision authority to innovation teams (within budget)
Escalation path for strategic or high-risk decisions

## Slide 26: Common Governance Challenges
Challenge 1: Gate Review Theater
Problem: Reviews become rubber stamps without real decision-making; "innovation theater"
Solutions:
Clear must-meet and should-meet criteria
Empower gate keepers to say "No"
Require evidence-based decisions
Kill projects that don't meet criteria
Celebrate intelligent failures
Warning Signs: See The Corporate Innovation Ecosystem for common patterns of innovation theater - programs that sit at the edge of business without real power or impact. Innovation Case Studies > Alexion Pharmaceuticals shows how to ensure strategic backing instead of theater.

## Slide 27
Challenge 2: Analysis Paralysis
Problem: Excessive planning and documentation delays progress
Solutions:
Right-size governance to risk level
Emphasize learning over prediction
Use rapid prototyping and MVPs
Set time limits for gate preparation
Focus on key decision factors

## Slide 28
Challenge 3: Resource Starvation
Problem: Innovation projects under-resourced or talent pulled back to BAU
Solutions:
Ring-fence innovation budget
Dedicated innovation team members
Executive sponsorship to protect resources
Clear resource commitments at gates
Rotation programs for talent development

## Slide 29
Challenge 4: Siloed Innovation
Problem: Innovation happens in pockets without cross-functional collaboration
Solutions:
Cross-functional innovation teams
Central portfolio visibility
Shared innovation platforms
Knowledge sharing forums
Incentives for collaboration

## Slide 30
Challenge 5: Misaligned Metrics
Problem: Metrics focus on activity (# of ideas) vs. value created
Solutions:
Track outcome metrics (revenue, value created)
Balance input, process, and output metrics
Innovation accounting for early-stage projects
Link metrics to strategic goals
See: Innovation Metrics and KPIs

## Slide 31: References & Templates
Gate Review Templates:
Gate 1: Concept Review Scorecard
Gate 2: Business Case Template
Gate 3: MVP Validation Report
Gate 4: Pilot Results Summary
Gate 5: Post-Launch Review
Governance Documents:
Innovation Governance Charter
RACI Matrix Template
Portfolio Review Dashboard
Innovation Strategy One-Pager
See: Innovation Deliverables for detailed templates

## Slide 32: Related Resources
Innovation Frameworks - Framework selection and integration
Innovation Metrics and KPIs - Measurement systems
Innovation Deliverables - Templates and artifacts
Innovation Best Practices - Lessons learned

## Slide 33
Last Updated: 2025-10-20
#innovation #governance #process #stage-gate #portfolio-management #RACI